Tor-Based Multi-Vendor Marketplace Development

Table of Contents

- Project Overview

- Core Features & Implementation

- 1. Server & Security Configuration

- 2. Payment System & Escrow

- 3. Login, Registration & Security

- 4. Product Listings & Categories

- 5. Vendor Levels, Fees & Escrow Rules

- 6. Advertising Slot System

- 7. Points & Voucher System

- 8. Dispute System & Buyer Protection

- 9. Search & Navigation

- 10. News & Security Updates

- 11. Backup & Security

- 12. Admin Panel Features

- 13. Messaging System (PGP Encryption)

- 14. Lottery & Giveaways (Optional Future Updates)

- Additional Features Inspired by Abacus Market

- Technology Stack

- Estimated Timeline & Milestones

- Budget & Payment Structure

- Next Steps

Project Overview

The Tor-Based Multi-Vendor Marketplace will be a fully decentralized and secure platform hosted on the Tor network to ensure maximum user privacy. The marketplace is designed to support multiple vendors with functionalities that include:

- Multi-Vendor Functionality

- Escrow Payments (BTC/XMR)

- PGP-Encrypted Messaging

- Vendor Levels with Adjustable Fees

- Advanced Admin Controls

The design will be customized to meet your vision while retaining core functionalities inspired by Abacus Market, all within a high-security framework.

Core Features & Implementation

1. Server & Security Configuration

- Hosting: Ubuntu 24 with Tor Hidden Service (.onion).

- Security:

- Firewall & DDoS protection enabled.

- No IP logging.

- AES-256 encrypted backups.

- Automatic data wipe if compromised.

2. Payment System & Escrow

- Currencies: BTC and XMR.

- Mechanism:

- Escrow payments using MultiSig & Admin-controlled payments.

- Automatic payment detection via a blockchain scanner.

- 1% withdrawal fee for external wallets.

- Live BTC/XMR exchange rate conversion (€$, £, ¥, ₽).

3. Login, Registration & Security

- Authentication:

- Username & PIN login (no password required).

- 24-word mnemonic seed phrase for account recovery.

- Mandatory PGP authentication for sellers.

- CAPTCHA protection to prevent spam.

- Admin control to disable withdrawals globally if necessary.

4. Product Listings & Categories

- Vendor Listings:

- Vendors can list products only within predefined categories.

- Categories are managed by Admin (vendors cannot create new ones).

- Search filters are available for quick product discovery.

5. Vendor Levels, Fees & Escrow Rules

- Levels & Requirements:

| Vendor Level | Sales (Range) | Fee (%) | Escrow Requirement |
| --- | --- | --- | --- |
| New Vendor | 0-49 | 10% | 100% escrow |
| Pro Vendor | 50-199 | 7% | 50% or 100% escrow |
| Trusted Vendor | 200+ | 5% | No escrow (optional 50% or 100%) |

- Automation: Automatic vendor level upgrades.

- Admin Control: Ability to adjust fees or disable escrow for specific vendors.

6. Advertising Slot System

- Mechanism:

- Vendors can purchase premium advertising slots available for 48 hours.

- Discounts for automatic renewals (10% per renewal, up to a maximum of 2 times).

- Pricing starts at €400, decreasing incrementally to €50.

7. Points & Voucher System

- Points:

- 1 point is earned per €4 turnover after platform fees.

- 1 point is equivalent to 1 cent in BTC/XMR, redeemable for withdrawals or ads.

- Admin approval is required for point redemptions.

- Vouchers:

- Sellers can create vouchers for their products.

8. Dispute System & Buyer Protection

- Dispute Initiation:

- Buyers can open disputes by providing a justification.

- Admin manually resolves disputes and releases escrow funds as appropriate.

9. Search & Navigation

- User Interface:

- Quick search functionality for vendors and products.

- Display of the live BTC/XMR exchange rate on the homepage.

10. News & Security Updates

- Communication:

- Admins can post updates and security alerts.

- The latest 5 news posts are always visible on the platform.

11. Backup & Security

- Backups:

- Automatic daily encrypted backups.

- Option for Admin-triggered manual backups.

12. Admin Panel Features

- Controls Include:

- Adjustment of vendor fees and upgrade levels.

- Manual approval of escrow releases and dispute resolutions.

- Posting of news and security alerts.

- Global withdrawal disablement if necessary.

13. Messaging System (PGP Encryption)

- Security:

- PGP encryption is mandatory for seller communications.

- No plaintext message storage.

- Automatic encryption when sharing sensitive information (e.g., addresses).

14. Lottery & Giveaways (Optional for Future Updates)

- Mechanism:

- Ticket-based giveaways using BTC/XMR.

- Winner selection is controlled by the Admin.

Additional Features Inspired by Abacus Market

- Advanced Search Filters:

- Filter by vendor rating, price range, and shipping options.

- Sort products by newest, most popular, or cheapest.

- Vendor Rating System:

- Buyers can rate vendors after transactions.

- Ratings are displayed on product pages.

- Multi-Language Support:

- Multiple language options (e.g., English, Spanish, French).

- Language selection available in user settings.

- Advanced Dispute Resolution:

- Capability for buyers and sellers to upload evidence (PGP-encrypted files) during disputes.

- Admin mediation with access to encrypted evidence.

- Customizable Vendor Profiles:

- Vendors can enhance their profiles with banners, descriptions, and PGP keys.

- Display of vendor statistics (total sales, ratings, etc.).

- Enhanced Security Features:

- Two-Factor Authentication (2FA) for admin accounts.

- Automatic session logout after a period of inactivity.

Technology Stack

| Component | Technology/Tool |
| --- | --- |
| Backend | Node.js or Python (Flask/Django) |
| Database | MySQL / PostgreSQL / MongoDB |
| Cryptocurrency | Bitcoin & Monero RPC API |
| Hosting | Ubuntu Server, Tor Hidden Service |
| Frontend | Next.js / React.js (No JavaScript for users) |
| Styling | Tailwind CSS / Bootstrap (Custom Design) |
| Security | PGP Encryption, AES-256 Backups, Firewall Hardening |

Estimated Timeline

| Phase | Deliverables | Duration |
| --- | --- | --- |
| Server & Security | Configure hosting, firewall, and Tor setup | 2, 4 days |
| Backend | Develop escrow, payments, user roles, and admin panel | 3 weeks |
| Frontend | Develop No-JS UI, search & navigation, vendor dashboard | 2 weeks |
| Security | Implement PGP encryption, no-IP logging, CAPTCHA | 1 week |
| Testing & Bug Fixes | Security audits and optimization | 1 weeks |
| Deployment & Live | Final configurations and Tor deployment | 1 week |

Total Duration: Approximately 8-10 weeks for full MVP completion.